## Slide 1: Friday 27 November 2020 Online Meeting via Teams
CUSC Panel

## Slide 2
WELCOME

## Slide 3
Approval of Panel Minutes
Approval of Panel Minutes from the Meeting held 30 October 2020

## Slide 4
Actions Log
Review of the actions log

## Slide 5
Chair’s Update
An update from the Chair about ongoing relevant work, discussions etc.

## Slide 6
Authority Decisions
Decisions Received since last Panel meeting
CMP324/325 received 11 November 2020
Decisions Pending
CMP280, CMP292, CMP317/327, CMP339, CMP333, CMP334, CMP335/336 and CMP343/340
CMP342 Self-Governance Appeal
Received Final Modification Reports since last Panel Meeting
CMP353 (to be received 25 November 2020) – decision required by 2 December 2020
.

## Slide 7
New modifications submitted
CMP354: Capacity Allocation and Congestion Management Regulation (CACM) cost sharing consequential changes
Katharina Birkner, National Grid ESO

## Slide 8: Critical Friend Feedback – CMP354
Code Administrator comments | Amendments made by the Proposer
Proposed changes to Title and overview Challenged justification for Self Governance route vs Standard Governance route Sought additional clarity on the rationale to proceed to Code Administrator Consultation Sought confirmation on when a decision is required by and the Implementation Date | Proposer has addressed all these points and has added further justification as to why they are proposing the Self Governance route

## Slide 9: Background
Ofgem consultation on proposed licence changes
Ofgem decision
Licence changes
CACM Cost Recovery
On the 15th October Ofgem published their decision on proposed licence changes to reflect the approach to cost sharing under CACM (Capacity Allocation and Congestion Management Regulation)
This decision includes the approval for interconnectors to recover one off cost relating to CACM implementation
To implement this decision licence changes are required to the Electricity Interconnector License and the Electricity Transmission Licence. The licence changes are expected to take effect on the 11th December 2020.
Ofgem’s expectation is to allow for this cost recovery in 2021. This means consequential CUSC changes are required in tight timescales.
CUSC changes
We are here

## Slide 10: CUSC Impact
There is an existing interconnector cost recovery process in the CUSC: interconnector adjustment payments to recover cap and floor and interconnector payments via TNUoS (CUSC section 9).
This process needs minor amendments to allow the CACM one off cost recovery.
The solution involves simplifying and aligning the CUSC with the electricity transmission licence to allow interconnectors to recover costs approved by Ofgem (positive and negative) through the existing interconnector adjustment payments mechanism.
This solution has been chosen as the CUSC is not the appropriate place to discuss or challenge interconnectors costs and pass-through options, this is decided via licence change, feedback can be directed through the Ofgem licence consultations
Recommendation: proceed straight to Code Administrator Consultation with Panel decision, as Ofgem have already made decision on cost recovery and this is a consequential change to facilitate this
Ofgem have encouraged the ESO to make relevant CUSC changes at the earliest opportunity to allow cost recovery in 2021.

## Slide 11: Timeline for CMP354 – (Self Governance (Panel decision) and Code Administrator Consultation)
Milestone | Date | Milestone | Date
Modification presented to Panel | 27 November 2020 | Final Self Governance Modification Report issued to Panel to check votes recorded correctly (5 working days) | 1 February 2021
Code Administrator Consultation (15 working days) | 1 December 2020 to 22 December 2020 | Appeals Window (15 working days) | 9 February 2021 to 5pm on 2 March 2021
Draft Final Self Governance Modification Report issued to Panel (5 working days) | 21 January 2021 | Implementation Date | 1 April 2021
Panel undertake Draft Final Self Governance Modification Report determination vote | 29 January 2021 |  | 

## Slide 12: Timeline for CMP354 – (Standard Governance (Ofgem decision) and Code Administrator Consultation)
Milestone | Date | Milestone | Date
Modification presented to Panel | 27 November 2020 | Final Modification Report issued to Panel to check votes recorded correctly (1 working day) | 1 February 2021
Code Administrator Consultation (15 working days) | 1 December 2020 to 22 December 2020 | Final Modification Report issued to Ofgem | 9 February 2021
Draft Final Modification Report (DFMR) issued to Panel (5 working days) | 21 January 2021 | Ofgem decision (KPI is 25 working days from receipt of Final Modification Report) | 16 March 2021
Panel undertake DFMR recommendation vote | 29 January 2021 | Implementation Date | 1 April 2021

## Slide 13: CMP354 - the asks of Panel
Do you agree that the CMP354 meets the Self-Governance Criteria (Panel decision) rather than Standard Governance (Ofgem decision)?
  Note that Self Governance can be changed to Standard Governance, by Ofgem under CUSC 8.25.2 or by Panel under CUSC 8.25.11, prior to Panel Determination Vote taking place.
Do you agree that this can now proceed to Code Administrator Consultation – to be issued on 1 December 2020?
  Note that even if the Code Administrator Consultation route is selected, Panel under CUSC 8.19.5 can decide to establish a Workgroup prior to Panel Recommendation/Determination Vote taking place.
  If Workgroup established, Panel will need to agree position in the prioritisation stack and the Terms of Reference.

## Slide 14: Self-Governance Criteria

## Slide 15
Review of all CUSC Modifications with current status, next steps and any Panel recommendations
In Flight Modification Updates

## Slide 16
Dashboard – CUSC (as at 19 November 2020)
Category | Jun | Jul | Aug | Sep | Oct | Nov
New Modifications | 2 | 3 | 0 | 1 | 1 | 1
In-flight Modifications (includes those on hold but not New Modifications) | 48 | 47 | 49 | 49 | 50 | 51
Modifications issued for Workgroup consultation | 1 (CMP345) | 2 (CMP343/340 and CMP350) | 0 | 0 | 0 | 1 (CMP344)
Modifications issued for Code Administrator Consultation | 7 (CMP324/325, CMP345, CMP334, CMP333, CMP342, CMP317/327 and CMP339) | 1 (CMP350) | 3 (CMP346, CMP347, CMP333 ) | 2 (CMP343/340, CMP335/336 ) | 1 (CMP351) | 4 (CMP353, CMP309, CMP310, CMP300 – CMP344 to be issued 30 Nov)
Workgroups held | 6 | 8 | 6 | 2 | 2 | 2 (CMP344 to be held 24 Nov)
Authority Decisions | 2 (CMP345 and CMP323) | 3 (CMP303, CMP337/338, CMP320) | 1 (CMP350) | 0 | 0 | 1 (CMP324/325)
Implementations | 2 (CMP345 and CMP323) | 0 | 1 (CMP350) | 1 (CMP348) | 0 | 0
Modifications on Hold | 4 | 4 | 4 | 4 | 4 | 2
Workgroups postponed | 2 (CMP343/340, CMP335/336) | 0 | 0 | 0 | 0 | 0

## Slide 17
CUSC Workgroups for next 3 months (as at 19 November 2020)
November (total = 3)
CMP328 – 19 Nov
December (total = 2)
January (total = 5)
CMP326
CMP328 x 2
CMP326
CMP344 – 24 Nov
CMP330
CMP330 – 9 Nov
CMP298
February (total = 2 so far)
CMP326
CMP330
CMP330
See Notes explaining what each Modification is seeking to achieve
Notes: CMP328 - Put in place an appropriate process to be utilised when any connection triggers a Distribution impact assessment.
CMP344 - Clarifies that the allowed revenue for Transmission Owners recovered from Transmission Users under the Charging Methodologies is fixed for each onshore price control period for onshore transmission licensees and at the point of asset transfer for OFTOs.
CMP326 - Introducing a 'Turbine Availability Factor' for use in Frequency Response
Capacity Calculation for Power Park Modules (PPMs)
CMP330 - Allowing new Transmission Connected parties to build Connection Assets greater than 2km in length
CMP298 - Updating the Statement of Works process to facilitate aggregated assessment of relevant and collectively relevant embedded generation.

## Slide 18
Grid Code Workgroups for next 3 months (as at 19 November 2020)
November (total = 7)
GC0145 x 2 – 3 Nov and 24 Nov
December (total = 6)
GC0139 – 17 Nov
GC0147 x 2 - 3 and 4 Dec
GC0145 – 8 Dec
GC0144 – 2 Dec
GC0138/141 – 18 Dec
GC0134
January (total = 2)
GC0109 x 2 – 11 and 13 Jan
GC0147 – 9 Nov
February (total = 1 so far)
GC0109 x 2 – 12 Nov and 24 Nov
GC0144 – 4 Nov
GC0133
GC0139
GC0137
GC0133
See Notes explaining what each Modification is seeking to achieve
Notes: GC0145 – Updating the Grid Code to include the Manually Activated Reserve Initiative (MARI)
GC0147 – Enduring Modification to GC0143
GC0139 - Seeks to increase the scope and detail of planning - data exchange between DNO's and National Grid ESO to help facilitate the transition to a smart, flexible energy system.
GC0141 - User Compliance Processes and Modelling following 9th August Power Disruption
GC0138 – Compliance process technical improvements (EU and GB User)
GC0134 - Remove the need for 24/7 contact and telephony for small embedded generators forming part of an aggregator or participating in the Balancing Market as part of wider access.
GC0109 - Set out within the Grid Code the obligation on Network Operators to make available to market participants, in real time, all the types of system warnings issued
GC0144 – Set out what criteria would constitute an emergency condition under Article 18(3) of the System Operation Guideline and under what conditions National Grid ESO would suspend the market. In addition, the modification also seeks to clarify under what conditions the TERRE market would be suspended and to align these provisions.
GC0137 - Proposes to add a non-mandatory technical specification to the Grid Code, relating to what is referred to as Virtual Synchronous Machine (“VSM”) capability
GC0133 - Timely informing of the GB NETS System State condition

## Slide 19
STC and SQSS Workgroups for next 3 months (as at 19 November 2020)
November
December
January
February

## Slide 20: In flight Modifications - the asks of Panel
CMP326 - Panel to re-assess CMP326’s position in the prioritisation stack at November 2020 Panel.
CMP328 - Panel to re-assess CMP328's position in the prioritisation stack at November 2020 Panel.
CMP344 - assess whether or not the Workgroup has met its Terms of Reference and can proceed to Code Administrator Consultation.
CMP351 – vote whether or not to recommend implementation.

## Slide 21
Discussions on Prioritisation

## Slide 22: Prioritisation Principles
Section 8: 8.19.1.(e) makes the following provision for the Panel and states “Having regard to the complexity, importance and urgency of particular CUSC Modification Proposals, the CUSC Modifications Panel may determine the priority of CUSC Modification Proposals and may (subject to any objection from the Authority taking into account all those issues) adjust the priority of the relevant CUSC Modification Proposal accordingly” | 
Complexity | The modification is viewed as being resource intensive and will most likely require a higher than average number of workgroups to conclude the process. Additionally the modification defect is viewed to have implications for many different areas of the energy market which need to be taken into consideration throughout the process.
Importance | The perceived value & risk associated with the proposed modification. The value / risk could be considered from a number of different perspectives i.e. financial / regulatory / licence obligations both directly for customer and end consumers more generally.
Urgency | A modification which requires speedy consideration within the code governance process, both complexity and importance should be factors considered in evaluating urgency as well as the timescales for implementation within the respective code.

## Slide 23: BREAK

## Slide 24
CMP344 - Cost reflective Response Energy Payment for Generators with low or negative marginal costs
Joe Henry
Workgroup Reports

## Slide 25: CMP344 Background
To be provided on 25 November 2020 alongside issue of the Workgroup Report to Panel

## Slide 26: CMP344 Terms of Reference
The Workgroup conclude that they have met their Terms of Reference and the references can be located below:
To be provided on 25 November 2020 alongside issue of the Workgroup Report to Panel

## Slide 27: CMP344 Timeline
Milestone | Date
Code Administrator Consultation | 30 November 2020 to 5pm on 21 December 2020
Draft Final Modification Report (DFMR) issued to Panel | 29 December 2020
Panel undertake DFMR recommendation vote (5 working days) | 8 January 2021
Final Modification Report issued to Panel to check votes recorded correctly (1 working day) | 8 January 2021
Final Modification Report issued to Ofgem | 12 January 2021
Anticipated Ofgem decision date | 31 January 2021
Implementation Date | 1 April 2021

## Slide 28: CMP344 - the asks of Panel
Do you agree that the CMP344 Workgroup have met their Terms of Reference?
Do you agree that this can now proceed to Code Administrator Consultation – to be issued on 30 November 2020?

## Slide 29
CMP351 - Financial Securities – ‘Timescales for Provision of Cash Deposit into Escrow’
Paul Mullen
Draft Final Modification Reports

## Slide 30: CMP351 Background
CMP351 seeks to change the timescales (from 45 calendar days to 21 calendar days) by which Cash Deposits need to be provided to National Grid ESO through the bi-annual financial securities process. This modification will need to be implemented by 15 February 2021 to be effective for the next Securities period.
September Panel unanimously agreed that CMP351 should follow the standard governance route and proceed to Code Administrator Consultation.
Code Administrator Consultation was issued 22 October 2020 and closed on 12 November 2020. 3 responses received:
  All 3 respondents stated that the change would better facilitate the Applicable CUSC Objectives.
    2 respondents believed that the reduced time period (21 days rather than 45 days) for providing cash securities is a suitable compromise between the needs of developers and National Grid ESO being able to carry out their Event of Default and the cancellation process.
  All 3 respondents supported the implementation approach.

## Slide 31: CMP351 Timeline
Stage Gate | Date
Issue Final Modification Report to Panel to confirm votes held at Panel (5 working days) | 1 December 2020
Issue Final Modification Report to Ofgem | 9 December 2020
Implementation Date | By 15 February 2020

## Slide 32: CMP351 - the ask of Panel
Carry out CMP351 recommendation vote
  Does the CMP351 Original proposal better facilitate the objectives than the current CUSC arrangements?

## Slide 33
Governance Standing Group – Garth Graham
TCMF – Jon Wisdom
Standing Groups - Updates on all standing groups relevant to CUSC panel e.g. potential for future governance changes or modifications

## Slide 34
European Code Development – Nadir Hafeez
Joint European Stakeholder Group – Garth Graham
European Updates - Updates on all European developments relevant to CUSC panel e.g. potential for future governance changes or modifications

## Slide 35
Update on Other Industry Codes
Grid Code
GC0131: ‘Quick Win’ Improvements to Grid Code Open Governance Arrangements’ decision received 11 November 2020
STC
SQSS
DCUSA
BSC

## Slide 36
Relevant Interruptions Claim Report (January, April, July, October)

## Slide 37
None
Governance

## Slide 38
Horizon Scan (February, May, August, November)

## Slide 39
CUSC Horizon Scan - November 2020
Ask of Panel: Is there anything else you were expecting to see on this list?

## Slide 40
Forward Plan Update/Customer Journey)
(January, March, May, July, September, November)
(Critical Friend Quarterly Update in Panel Pack – January, April, July and October. To be discussed at Panel – January and July)
Code Admin Improvements (Paul Mullen)
Consumer Benefit Analysis Guidance Update (Jennie Groome)

## Slide 41
Paul Mullen
Code Admin Improvements

## Slide 42: A reminder of what happened in 18/19
The Code Admin team received disappointing results in the 2019 CACoP survey
There was a noticeable decrease across all three codes in 18/19 compared previous years
 | Grid Code | CUSC | STC
2016/17 | 59 | 47 | 45
2017/18 | 66 | 65 | 58
2018/19 | 46 | 43 | 44

## Slide 43: Our reflections on the 18/19 scores
We had three main observations from the 2019 CACoP survey:
  Reduced industry resource – the survey saw a decrease of resource across industry which in turn meant that Code Administrators would need to provide better communications and a tailored service.
  ESO Code Governance seen to not be acting independently – the data didn’t tell us if this was seen as a conflict of interest between ESO & NGET or conflicts within the role of ESO. We felt for either of those, transparency was key in helping industry to see why & how decisions would be made.
  Website improvements – feedback told us our web pages were out of date or information was difficult to find. We pledged to make changes to improve our stakeholders’ experience

## Slide 44: You said, we did….
The Code Admin team put together a list of improvements that it pledged to make directly from feedback received. Some key examples are here:
Stakeholders told us: | We responded by:
Website needed major improvement | Engaging with an external agency and our comms team to overhaul all code admin web pages.
Our documents such as reports or proposal forms were repetitive, lengthy and hard to navigate | Redesigning all documents by engaging with stakeholders in a consultative approach. The team did Plain English training and a course to help improve the style of writing in the reports.
We could do more in our role as Critical Friend | We have a robust process in place now to ensure we fulfil this role, supported by our updated and improved documents and training.
Information for industry as a whole could be better | We realised that along with increased numbers of modifications, more new entrants to industry had been engaging with us. We revamped all of our information that might be helpful to new parties wishing to get involved with code change.
Communications could be better | We have overhauled our comms to industry so it is now consistent in its appearance and style. We ensure that all important updates are communicated in this way regularly to our distribution list.

## Slide 45: What’s next?
Over the first half of this year we held 64 workgroups and 30 consultations
This compares to 57 workgroups and 18 consultations across the first half of 2019/20.
In the first half of 2018/19 we held 39 workgroups and 23 consultations.
We will run a survey to gather vital feedback this year to be able to validate our improvement activities and work on areas where we can still do better.

## Slide 46
Jennie Groome
Consumer Benefit Analysis Guidance Update

## Slide 47: Updated Consumer Benefits Section in Proposal Forms
In August we presented our new Proposal forms to Panels and these were well received. We have since had good feedback from Proposers.
At the time, we said we were looking to add a consumer benefits section in line with discussions at the Code Administrators Code of Practice (CACoP) forum.
Since then, CACoP has put forward a recommendation for what the consumer benefits section could look like.
We have incorporated the guidance that CACoP have recommended within the consumer benefits section of our forms.
Any feedback is appreciated.

## Slide 48
AOB
General discussion on impacts of coronavirus outbreak (ALL)
  Teams vs Face to Face Meetings

## Slide 49: Next Panel Meeting
Next Panel Meeting
10am on 18 December 2020 via Teams
Papers Day – 10 December 2020
Modification Proposals to be submitted by 3 December 2020
TCMF – 26 November 2020

## Slide 50
Close
Trisha McAuley
Independent Chair, GCRP