## Slide 1
WELCOME
GC0146: Solutions for frequency control of Power Park Modules

## Slide 2
High Level Mod Lifecycle
Implementation
Rejection
OR
Draft Final Report for Industry
Code Administration Consultation
Panel Vote
Meet with a Workgroup
Workgroup Consultation published
Assess Consultation Responses (and vote)
Submit report to Panel
Ofgem/Panel Decision
15 day Appeal Window (if Self Governance) or Further Analysis
Proposal Presented to the Panel
Who is involved?
National Grid ESO Representative
Party/User
Workgroup Chair
Workgroup Member
Panels
Code Administrator
Ofgem/Panel decision
Workgroup
2
3
4
5
1
6
7
8
9

## Slide 3
Nicola Barberis Negra
Proposal

## Slide 4
Ian Ascroft
Terms of Reference

## Slide 5
Ian Ascroft
Proposed Timeline

## Slide 6: Proposed Timeline for GC0146
Milestone | Date | Milestone | Date
Workgroup Meeting 1 | 8 December 2021 | Workgroup report presented to Panel | 26 May 2022
Workgroup Meeting 2 | 21 January 2022 | Code Administrator Consultation (1 month) | 3 June – 4 July 2022
Workgroup Meeting 3 | 21 February 2022 | Draft Final Modification Report (DFMR) issued to Panel | 20 July 2022
Workgroup Meeting 4 | 15 March 2022 | Panel undertake DFMR recommendation vote | 28 July 2022
Workgroup Consultation | 25 March – 15 April 2022 | Final Modification Report issued to Panel to check votes recorded correctly (5 working days) | 3 August 2022
Workgroup Meeting 5 | 25 April 2022 | Final Modification Report issued to Ofgem | 11 August 2022
Workgroup Meeting 6 (WG Vote) | 13 May 2022 | Implementation Date | TBC
Workgroup report issued to Panel | 18 May 2022 |  | 

## Slide 7
Actions and Next Steps

## Slide 8
Date of next meeting
Friday 21 January 2022

## Slide 9
Close