## Slide 1: GC0156 Markets and Funding Mechanism Subgroup - Terms of Reference
Chair: NGESO to provide
Tech Secs: NGESO to provide
Members
Cadence –Meetings scheduled bi-weekly.
Duration – 2 hours
Location – Teams Meeting
Submissions due and pre-read – slides/papers with clear confirmation of input/decisions needed 5 Business Days prior. Papers are to be read ahead of the meeting.
Minutes – to be taken and circulated with the Action/Decision Log
Quorum – All Standing members to attend. Deputies can attend with full decision-making authority delegated.
Recommendations will be based on majority decisions
Logistics
Propose updates to the framework (BSC & CUSC) based on solutions identified for GC0156
Update the ESRS Markets and Funding Mechanism Workgroup recommendations
Provide regular progress updates to general GC0156 group
Outputs
Purpose:
To consider how the new solutions from GC0156 will be funded and reflected in CUSC/BSC.
Purpose/Scope
Standing Agenda
Inputs
Items | Owner
1. Safety/Wellbeing/inclusion Moment | 
2. Actions Update | 
3. Progress/project update | 
4. Risk/Issues for escalation to GC0156 | 
5. Decisions/Actions | 
6. AOB | 
Members:
NGESO
TO’s
DNO’s
Generator Owners
To be updated following nominations
ESRS Markets and Funding Mechanism Workgroup Report Recommendations
Outputs from other sub working groups
Relevant codes
Glossary & definitions